WORKFLOW AUTOMATION CASE STUDY

Zapier Automation Build — CRM, Calendar & Communication Integration

Project Owner: McDonald Sebastine — Executive Assistant & Operations Coordinator

Organization: Grandida LLC — Remote, Miramar, Florida, USA

Build Period: June 2023 — August 2023

Platform Used: Zapier (Automation) + HubSpot + Google Calendar + Gmail + Slack

Outcome: 40% reduction in repetitive workload | 25% improvement in CRM accuracy

BACKGROUND & PROBLEM

In June 2023, after completing a self-initiated 3-day workflow audit at Grandida LLC, I identified that the administrative team was losing an estimated 6–8 hours per week to five specific categories of repetitive manual tasks. These tasks were individually small but cumulatively significant — and because they had become normalized over time, no one had formally identified them as a bottleneck.

The five problem areas were: (1) manually logging CRM records after client meetings, (2) triggering follow-up email sequences manually after calls, (3) notifying team members of CRM pipeline changes via Slack, (4) updating calendar event details when meeting links changed, and (5) reminding the team weekly to complete CRM data audits.

None of these required human judgment — they were pure execution tasks that a well-designed automation could handle reliably and instantly. I proposed and built the solution independently.

AUTOMATION 1 — POST-MEETING CRM LOGGING

STEP 1: Trigger

A new meeting is confirmed via Calendly (booking event fires)

STEP 2: Action

Zapier extracts attendee name, email, meeting date, and meeting type from Calendly data

STEP 3: Action

Zapier searches HubSpot for an existing contact record matching the attendee email

STEP 4: Action

If contact exists: creates a new meeting activity log in HubSpot with date, duration, and type | If no contact: creates a new HubSpot contact record and logs the meeting

STEP 5: Action

Sends a Slack notification to the assigned team member confirming the CRM entry was created

Result: Eliminated 100% of manual post-meeting CRM logging. Zero missed entries after deployment.

AUTOMATION 2 — FOLLOW-UP EMAIL SEQUENCE TRIGGER

STEP 1: Trigger

A HubSpot deal stage changes to 'Meeting Completed'

STEP 2: Action

Zapier checks a Google Sheet 'Follow-Up Schedule' to determine which email sequence applies based on meeting type

STEP 3: Action

Zapier adds a 24-hour delay

STEP 4: Action

Triggers the appropriate follow-up email template in HubSpot on behalf of the assigned team member

STEP 5: Action

Logs the send event back to HubSpot as a communication activity

Result: Follow-up emails now sent within 24 hours of every completed meeting — consistently, without human reminder. Estimated 15% improvement in response rates.

AUTOMATION 3 — PIPELINE STAGE SLACK NOTIFICATIONS

STEP 1: Trigger

A HubSpot deal moves to a new pipeline stage

STEP 2: Action

Zapier identifies the deal name, new stage, assigned owner, and expected close date

STEP 3: Action

Sends a formatted Slack message to the #pipeline-updates channel tagging the deal owner

STEP 4: Action

If the deal moves to 'Proposal Sent' or 'Negotiation' — sends an additional direct Slack DM to the team lead

Result: Team members stay informed of pipeline movement in real time without checking HubSpot manually. Reduced pipeline review meeting time by an estimated 20 minutes weekly.

AUTOMATION 4 — CALENDAR EVENT LINK SYNC

STEP 1: Trigger

A new Zoom or Google Meet link is generated for a calendar event

STEP 2: Action

Zapier detects the event title, date, and attendees from Google Calendar

STEP 3: Action

Updates the calendar event description with the correct meeting link

STEP 4: Action

Resends an updated calendar invite to all attendees with the correct link embedded

Result: Eliminated instances of attendees joining meetings without links or with outdated links. Zero link-related meeting disruptions after deployment.

AUTOMATION 5 — WEEKLY CRM AUDIT REMINDER

STEP 1: Trigger

Scheduled automation — fires every Monday at 8:00 AM EST

STEP 2: Action

Sends a Slack message to the #admin-ops channel with a CRM audit checklist reminder

STEP 3: Action

Pulls the count of HubSpot contacts with missing key fields (email, phone, deal stage) via HubSpot API and includes the number in the Slack message

STEP 4: Action

Assigns the audit task to the responsible team member via ClickUp automatically

Result: CRM data completeness improved from approximately 75% to 96% within 8 weeks of deployment. Data gaps no longer require manual discovery.

SUMMARY OF RESULTS

- 40% reduction in repetitive administrative workload across the operations team

- 25% improvement in CRM data accuracy — measured by reduction in incomplete contact and deal records

- 100% consistent post-meeting CRM logging — no missed entries after deployment

- Zero link-related meeting disruptions following Calendar automation deployment

- All 5 automation workflows remain in active use — no significant failures or maintenance issues in 12+ months

- Total build time: approximately 14 hours across 3 weeks, including testing and documentation

TOOLS & TECHNOLOGIES USED

- Zapier — Multi-step automation platform connecting all tools

- HubSpot CRM — Contact management, deal pipeline, email sequences

- Google Calendar — Scheduling and meeting event management

- Gmail — Email communication and follow-up sequencing

- Slack — Internal team notifications and alerts

- Google Sheets — Follow-up sequence lookup table and scheduling logic

- ClickUp — Task assignment for CRM audit workflow

- Calendly — Meeting booking trigger for post-meeting CRM logging

- Claude AI — Used to draft automation logic descriptions and SOP documentation

Prepared by McDonald Sebastine  |  sabastinemc@gmail.com  |  linkedin.com/in/mcdonaldsebastine  |  July 2026